HOTEL MANAGEMENT SAAS

Full Development Roadmap & Technical Specification

Version 1.0  ·  April 2025  ·  Modular Monolith → SaaS

Purpose of This Document

This document is the single source of truth for building the Hotel Management SaaS platform. It is written to be handed directly to Claude Code (or any AI coding agent) so that it can understand the full scope, make correct architectural decisions, and generate production-ready code without ambiguity. Read every section before writing any code.

1. PROJECT OVERVIEW

| Property | Value |
| --- | --- |
| Product name | HotelOS |
| Product type | Multi-tenant SaaS web application |
| Target users | Hotel owners, operations managers, front-desk staff, housekeeping, accounting |
| Architecture | Modular Monolith (designed for future microservice extraction) |
| Deployment target | Cloud (Azure Turkey or AWS Frankfurt — KVKK compliance) |
| Primary language | Turkish UI, English codebase |
| Mobile | Web-first (responsive); mobile app planned for later phases |

1.1 Core Architectural Principles

• Every module is self-contained: its own routes, services, repositories, and DB schema namespace.

• Modules communicate only through well-defined internal APIs (TypeScript interfaces) — never by importing each other's database queries directly.

• Multi-tenancy is row-level: every table that holds tenant data has a tenant_id column. No separate schemas per tenant.

• Feature flags control which modules a tenant (hotel) has purchased. Middleware enforces this on every request.

• All financial calculations (pricing, commissions, payroll) happen server-side only — never in the browser.

2. TECHNOLOGY STACK

| Layer | Technology | Version | Reason |
| --- | --- | --- | --- |
| Frontend framework | Next.js (App Router) | 14+ | SSR, API routes, file-based routing, future mobile web |
| UI language | TypeScript | 5+ | Type safety across full stack |
| UI styling | Tailwind CSS | 3+ | Rapid consistent UI without custom CSS overhead |
| UI components | shadcn/ui | latest | Accessible, unstyled base components built on Radix UI |
| State management | Zustand | 4+ | Lightweight, no boilerplate, per-module stores |
| Server-side | Next.js Route Handlers + tRPC | latest | Type-safe API, no REST/GraphQL overhead for internal calls |
| Authentication | Clerk | latest | Multi-tenant SaaS auth, org-per-hotel, free tier available |
| Database | PostgreSQL | 16+ | Relational, JSONB for flexible fields, excellent for multi-tenant row security |
| ORM | Prisma | 5+ | Type-safe queries, migrations, schema as code |
| Background jobs | BullMQ + Redis | latest | Report generation, scheduled tasks, email sending |
| File storage | AWS S3 / Azure Blob | — | Contract PDFs, HK photos, signature files |
| Email / SMS | Resend (email) + Netgsm (SMS TR) | — | Transactional email; Netgsm for Turkey SMS/WhatsApp |
| PDF generation | Puppeteer or React-PDF | — | Invoices, contracts, payroll slips |
| Testing | Vitest + Playwright | — | Unit + E2E |
| CI/CD | GitHub Actions | — | Lint, test, deploy on push |
| Hosting | Vercel (frontend) + Railway or Render (API/DB) | — | Low-ops, scales automatically |

3. REPOSITORY STRUCTURE

Use a single monorepo. Do not split into multiple repos until team size justifies it.

/hotelos

├── /apps

│   └── /web                     ← Next.js application (everything lives here)

│       ├── /app                 ← Next.js App Router pages

│       │   ├── /(auth)          ← Login, register (Clerk)

│       │   ├── /(dashboard)     ← Protected routes

│       │   │   ├── /reservation

│       │   │   ├── /housekeeping

│       │   │   ├── /maintenance

│       │   │   ├── /fnb

│       │   │   ├── /accounting

│       │   │   ├── /hr

│       │   │   ├── /sales

│       │   │   ├── /crm

│       │   │   ├── /reports

│       │   │   ├── /agency

│       │   │   ├── /design      ← Document template designer

│       │   │   └── /settings    ← Tenant settings, module toggles

│       │   └── /api             ← Route handlers / tRPC

│       ├── /modules              ← Business logic, one folder per module

│       │   ├── /reservation

│       │   │   ├── router.ts    ← tRPC router (public API of this module)

│       │   │   ├── service.ts   ← Business logic

│       │   │   ├── repository.ts← DB queries (Prisma only here)

│       │   │   └── types.ts     ← Zod schemas + TypeScript types

│       │   └── ... (same pattern for every module)

│       ├── /lib                  ← Shared utilities

│       │   ├── /auth             ← Clerk helpers, tenant resolution

│       │   ├── /db               ← Prisma client singleton

│       │   ├── /queue            ← BullMQ setup

│       │   ├── /storage          ← S3/Blob helpers

│       │   ├── /pdf              ← PDF generation helpers

│       │   └── /integrations

│       │       ├── /gib          ← E-invoice (GIB)

│       │       ├── /jandarma     ← KBS notification

│       │       ├── /pos          ← Virtual POS adapters

│       │       └── /sms          ← Netgsm adapter

│       └── /components           ← Shared UI components

├── /prisma

│   ├── schema.prisma

│   └── /migrations

├── /workers                      ← BullMQ worker processes

└── /docs                         ← This document and ADRs

4. DATABASE SCHEMA

All tables below are in the Prisma schema. Every tenant-scoped table includes tenantId String referencing the Tenant table. Use UUIDs as primary keys everywhere.

4.1 Core / Shared Tables

| Table | Key Fields | Notes |
| --- | --- | --- |
| Tenant | id, name, slug, plan, activeModules[], createdAt | One row per hotel. activeModules is a string array of enabled module keys. |
| User | id, clerkId, tenantId, role, department, isActive | Synced from Clerk webhook. Role enum: OWNER ¦ MANAGER ¦ STAFF ¦ TECHNICIAN ¦ HK ¦ ACCOUNTING |
| AuditLog | id, tenantId, userId, action, entity, entityId, diff(JSON), createdAt | Every create/update/delete writes here automatically via Prisma middleware. |

4.2 Reservation Module Tables

| Table | Key Fields |
| --- | --- |
| Room | id, tenantId, number, typeId, floor, view, features(JSON), status(CLEAN¦DIRTY¦FAULTY¦DND) |
| RoomType | id, tenantId, name, capacity, basePrice |
| Guest | id, tenantId, firstName, lastName, tcId, passportNo, phone, email, nationality, blacklisted, blacklistReason |
| Reservation | id, tenantId, guestId, roomId, agencyId, checkIn, checkOut, adults, children, status(WAITING¦CONFIRMED¦CHECKEDIN¦CHECKEDOUT¦CANCELLED¦NOSHOW), totalPrice, notes, specialRequests |
| ReservationPayment | id, reservationId, amount, method(CASH¦WIRE¦VIRTUALPOS¦PHYSICALPOS), paidAt, reference |
| ElectronicSignature | id, reservationId, type(KVKK¦CONTRACT), signedAt, fileUrl, ipAddress |

4.3 Housekeeping Module Tables

| Table | Key Fields |
| --- | --- |
| HKTask | id, tenantId, roomId, assignedUserId, type(ROOM¦COMMON_AREA), status(PENDING¦IN_PROGRESS¦DONE), startedAt, completedAt, durationMinutes |
| HKPhoto | id, taskId, url, takenAt |
| HKChecklist | id, tenantId, roomTypeId, items(JSON array of task names) |
| CommonArea | id, tenantId, name, cleaningFrequencyDays |
| CommonAreaSchedule | id, commonAreaId, scheduledDate, completedAt, assignedUserId |
| LostAndFound | id, tenantId, roomId, description, foundBy, foundAt, returnedAt, guestId |
| LinenTracking | id, tenantId, roomId, sentCount, returnedCount, date |

4.4 Maintenance Module Tables

| Table | Key Fields |
| --- | --- |
| FaultReport | id, tenantId, location, description, reportedBy, assignedTo, priority(URGENT¦NORMAL¦LOW), status(OPEN¦IN_PROGRESS¦DONE¦CANNOT_FIX), cannotFixReason, resolvedAt |
| Equipment | id, tenantId, name, category, serialNo, purchaseDate, warrantyExpiry, lastServiceDate |
| PreventiveMaintenance | id, equipmentId, scheduledDate, completedAt, technicianId, notes |
| ExternalServiceFirm | id, tenantId, name, phone, specialty |
| ServiceVisit | id, tenantId, firmId, visitDate, description, invoiceId |

4.5 Accounting Module Tables

| Table | Key Fields |
| --- | --- |
| StockItem | id, tenantId, name, unit, category, barcode, currentStock, minStock, lastPrice, vatRate |
| Warehouse | id, tenantId, name, type(MAIN¦DEPARTMENT¦SUB), parentId |
| Invoice | id, tenantId, type(PURCHASE¦SALE), supplierId, warehouseId, date, totalAmount, vatAmount, gibStatus, gibEnvelopeId, lines(JSON) |
| DepartmentRequest | id, tenantId, requestedBy, warehouseId, status(PENDING¦APPROVED¦REJECTED¦MODIFIED), items(JSON), note |
| WarehouseTransfer | id, tenantId, fromWarehouseId, toWarehouseId, items(JSON), transferredAt, transferredBy |
| FixedAsset | id, tenantId, name, purchasePrice, purchaseDate, depreciationYears, currentValue |
| CashAccount | id, tenantId, name, type(CASH¦BANK¦VIRTUALPOS¦PHYSICALPOS), balance |
| Transaction | id, tenantId, accountId, amount, direction(IN¦OUT), category, reference, relatedInvoiceId, date |

4.6 HR Module Tables

| Table | Key Fields |
| --- | --- |
| Employee | id, tenantId, userId, firstName, lastName, tcId, phone, department, position, startDate, endDate, isActive, contractType |
| Shift | id, tenantId, employeeId, date, startTime, endTime, type(NORMAL¦OVERTIME¦HOLIDAY) |
| LeaveRequest | id, tenantId, employeeId, type(ANNUAL¦EXCUSED¦UNPAID), startDate, endDate, status(PENDING¦APPROVED¦REJECTED), approvedBy |
| Payroll | id, tenantId, employeeId, month, year, baseSalary, overtime, bonus, deductions, grossSalary, netSalary, sgkEmployee, sgkEmployer, incomeTax |
| DisciplineRecord | id, tenantId, employeeId, type, description, date, documentUrl |
| Training | id, tenantId, employeeId, name, completedAt, expiryDate, certificateUrl |

4.7 Agency & Pricing Tables

| Table | Key Fields |
| --- | --- |
| Agency | id, tenantId, name, commissionRate, extraDiscount, kickbackThreshold, kickbackRate, contractUrl |
| PriceCalendar | id, tenantId, agencyId(nullable), startDate, endDate, pricePerNight, createdBy, createdAt |
| MultiplierMatrix | id, tenantId, persons, multiplier |
| ReservationPriceCheck | id, reservationId, expectedPrice, actualPrice, isCorrect, checkedAt |

4.8 CRM & Survey Tables

| Table | Key Fields |
| --- | --- |
| Survey | id, tenantId, reservationId, guestId, ratings(JSON), comment, submittedAt, isCheckoutSurvey |
| ExternalReview | id, tenantId, guestId(nullable), platform, reviewerName, rating, comment, reviewDate, sourceUrl |
| GuestComplaint | id, tenantId, guestId, reservationId, description, status(OPEN¦RESOLVED), resolvedAt, resolvedBy |
| GuestSegment | id, tenantId, name, rules(JSON) |

5. MODULE SPECIFICATIONS

Each module follows the same file pattern: router.ts (tRPC) → service.ts (business logic) → repository.ts (Prisma queries). Below are the required endpoints and business rules for each module.

5.1 Reservation Module

Key Business Rules

• When a reservation is created, automatically calculate totalPrice using: (multiplier × nights × pricePerNight) × (1 - agencyDiscount). • If the room status is FAULTY or DIRTY, block check-in and show a warning. • No-show and cancellation policies are defined per tenant in Settings. If a reservation passes the no-show threshold, trigger a fee transaction automatically. • Electronic signature: generate a unique link, send via WhatsApp/email/SMS. Store signed document URL. Mark reservation as signed. If not signed digitally, staff can upload a scanned copy. • Jandarma KBS notification must be sent within the legally required time window after check-in. Use a BullMQ delayed job. • Guest history tab: aggregate all past reservations for this guest, total revenue, total profit (revenue minus per-person cost), extra services cost.

| Required tRPC Endpoints |
| --- |
| Endpoint | Input | Returns |
| reservation.list | tenantId, filters(status, dateRange, guestName, agencyId) | Paginated reservation list with guest and room info |
| reservation.get | id | Full reservation with payments, signatures, room, guest |
| reservation.create | ReservationCreateInput (see types.ts) | Created reservation with calculated price |
| reservation.update | id, ReservationUpdateInput | Updated reservation |
| reservation.cancel | id, reason | Updated reservation (status=CANCELLED), triggers fee if policy applies |
| reservation.checkIn | id | Updated reservation (status=CHECKEDIN), triggers KBS job, updates room status to DIRTY |
| reservation.checkOut | id | Updated reservation (status=CHECKEDOUT), requires survey completion flag |
| reservation.sendSignatureLink | id, channel(WHATSAPP¦EMAIL¦SMS) | Sent confirmation |
| reservation.pricePreview | guestCount, checkIn, checkOut, agencyId? | Calculated price breakdown |
| room.list | tenantId, filters(status, type, floor) | Room list with current status |
| room.updateStatus | id, status, faultDetail? | Updated room |
| guest.search | tenantId, query | Matching guests for autocomplete |
| guest.get | id | Full guest profile with history and CRM data |

5.2 Housekeeping Module

Key Business Rules

• Room approval (marking CLEAN) requires the minimum number of photos defined for that room type. The system must reject approval if photo count is below the threshold. • When a room is marked FAULTY from HK app, a FaultReport is automatically created in the Maintenance module with location pre-filled. • Cleaning duration is measured from task startedAt to completedAt. Include in HK report. • Common areas have a cleaningFrequencyDays value. A scheduled BullMQ job runs daily at 06:00 and creates pending CommonAreaSchedule entries for any area whose last completion is older than its frequency. • Automatic HK report is generated at a tenant-configurable time (default 09:00) and sent by email to the manager. Report includes: room statuses summary, tasks completed/pending, average cleaning time, common area status.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| hk.taskList | Filter by assignedUser, status, date, room |
| hk.startTask | Sets startedAt, status=IN_PROGRESS |
| hk.completeTask | Validates photo count. Sets completedAt, duration. Updates room status. |
| hk.addPhoto | Upload to S3, create HKPhoto record |
| hk.lostAndFound.create / list / resolve | Full CRUD for lost items |
| hk.schedule.list | Today's common area schedule |
| hk.schedule.complete | Mark common area task done |
| hk.report.generate | Generate and return (or email) the HK daily report |
| hk.linen.log | Record sent/returned linen counts per room |

5.3 Maintenance Module

Key Business Rules

• Cannot-fix reason is mandatory when status is set to CANNOT_FIX. • Fault location description is mandatory (minimum 20 characters). • Priority URGENT faults must appear highlighted (red) on the dashboard and trigger an in-app notification to the assigned technician immediately. • Preventive maintenance: a BullMQ job checks daily for equipment whose nextServiceDate is within 7 days and sends an alert to the maintenance manager. • Equipment warranty expiry: alert sent 30 days before expiry.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| maintenance.fault.list | Filter by status, priority, location, dateRange |
| maintenance.fault.create / update / delete | Full CRUD. On create from HK, location is pre-filled. |
| maintenance.equipment.list / create / update | Full CRUD. Include warranty status computed field. |
| maintenance.preventive.list / complete | Schedule list and completion recording |
| maintenance.serviceFirm.list / create | External firm registry |
| maintenance.serviceVisit.create / list | Log of visits per firm |
| maintenance.report.unresolved | List of cannot-fix faults with reasons, for reporting module |

5.4 Accounting Module

Key Business Rules

• All prices stored in Turkish Lira (TRY) as integers (kuruş / cents) to avoid floating point errors. Display with /100. • GIB integration: use an intermediary integration library (e.g. edonusum or similar). Never implement raw GIB XML from scratch. The GIB envelope ID must be stored on every e-invoice. • Warehouse stock is updated in a database transaction together with the invoice line items. Never update stock without an invoice/transfer record. • Department requests follow a strict status machine: PENDING → APPROVED (stock deducted) ¦ REJECTED ¦ MODIFIED (quantity adjusted, then back to PENDING for re-approval). • Every Transaction record must reference either an invoiceId, a reservationPaymentId, or a manual entry reason. Orphaned transactions are not allowed.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| accounting.stock.list / create / update / delete | Stock item management with barcode support |
| accounting.warehouse.list / create | Warehouse and sub-warehouse hierarchy |
| accounting.invoice.list / create / update / delete | Purchase and sale invoices. Triggers stock update in same transaction. |
| accounting.invoice.syncGIB | Pull incoming e-invoices from GIB inbox, create Invoice records |
| accounting.departmentRequest.create / approve / reject / modify | Full request workflow |
| accounting.transfer.create / list | Inter-warehouse transfers |
| accounting.transaction.list / create | Cash flow entries |
| accounting.cashFlow.forecast | Next 90-day cash flow projection based on reservations + scheduled payables |
| accounting.fixedAsset.list / create / update | Fixed asset register with depreciation calculation |
| accounting.vatSummary | Quarterly VAT base and payable summary |

5.5 HR Module

Key Business Rules

• Duplicate employee detection: when creating an employee, check tcId uniqueness within the tenant. If a match exists, show the existing record and ask the user to confirm or cancel. • Shift conflict check: when assigning a shift, verify the employee has no overlapping shift on the same date. Return a validation error if conflict found. • Payroll calculation formula: grossSalary = baseSalary + overtime + bonus - deductions. sgkEmployee = grossSalary × 0.14 (update rate from Settings). sgkEmployer = grossSalary × 0.20.5. incomeTax calculated via progressive bracket (store brackets in Settings, not hardcoded). netSalary = grossSalary - sgkEmployee - incomeTax. • Jandarma KBS for employees: send entry/exit notifications via the same integration used for guests, but with employee identity data. • Training expiry alerts: BullMQ job checks daily, sends alert 30 days before certificate expiry.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| hr.employee.list / create / update / deactivate | Full lifecycle. Duplicate check on create. |
| hr.shift.list / create / delete | Shift management with conflict validation |
| hr.leave.request / approve / reject / list | Leave workflow |
| hr.payroll.calculate | Preview payroll for employee × month. Returns full breakdown. |
| hr.payroll.finalize / list | Lock and store payroll. Generate payslip PDF. |
| hr.discipline.create / list | Discipline records with document upload |
| hr.training.create / list | Certification tracking with expiry |
| hr.report.cost | Department-level cost breakdown (salary + SGK + bonus) |

5.6 Sales, Collections & Refunds Module

Key Business Rules

• Virtual POS: store encrypted POS credentials per tenant in Settings. Build a POS adapter interface — each bank (Garanti, İşbank, Yapı Kredi, Akbank, etc.) implements the same interface. This allows adding new banks without touching business logic. • Payment link: generate a JWT-signed URL containing reservationId and amount. The link renders a payment page that calls the tenant's virtual POS. Store result as ReservationPayment. • Refund records must always store both guestRequestDate and refundProcessedDate separately. • Guest marketing export: query all guests with email or phone for the tenant, format as CSV compatible with Facebook Custom Audiences and Google Customer Match. Export only with KVKK consent flag = true. • Package products: a Package links multiple StockItems or services to a single sale price. When a package is sold, individual components are deducted from stock.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| sales.pos.configure | Save/update virtual POS credentials for tenant |
| sales.payment.createLink | Generate payment link for reservation |
| sales.payment.processManual | Record cash / wire transfer / physical POS payment |
| sales.payment.list | All payments for a reservation or date range |
| sales.refund.create / update / list | Refund management with dual-date tracking |
| sales.package.create / list / assign | Package product management |
| sales.guestExport.marketing | Generate KVKK-compliant CSV for ad platforms |
| sales.priceHistory.list | Historical pricing per night and period |
| sales.campaign.create / list / apply | Discount campaigns by date or channel |

5.7 Agency Contract & Pricing Module

Key Business Rules

• Price formula: finalPrice = multiplier(persons) × nights × pricePerNight(dateRange) × (1 - agencyDiscount%). This formula must be the single source of truth — used in reservation creation, price preview, and price audit report. • Kickback auto-calculation: after each reservation payment is recorded, check if the agency's cumulative confirmed revenue for the current season exceeds the kickbackThreshold. If yes, apply kickbackRate to the excess amount and create a payable transaction. • Price audit: for each reservation in a date range, recalculate the expected price using the formula and compare to the stored totalPrice. Export result as Excel with columns: reservationId, guestName, agency, storedPrice, expectedPrice, isCorrect(YES/NO), difference. • All price changes are logged in AuditLog with the old and new value, timestamp, and userId.

| Required tRPC Endpoints |
| --- |
| Endpoint | Notes |
| agency.list / create / update | Agency registry with contract upload to S3 |
| agency.priceCalendar.set | Bulk or individual price per date range |
| agency.multiplier.set | Set multiplier per person count |
| agency.pricePreview | Given persons + dates + agencyId, return full price breakdown |
| agency.priceAudit | Run price correctness check, return/export results |
| agency.kickback.calculate | Calculate kickback owed to agency for period |
| agency.commissionReport | Agency-wise commission totals and % of revenue |

5.8 CRM, Surveys & Guest Relations Module

Key Business Rules

• Checkout survey gate: when staff attempts to check out a reservation, the system checks if an isCheckoutSurvey=true Survey exists for that reservationId. If not, the checkout is blocked and the survey form is shown. This gate can be disabled per tenant in Settings. • External review import: staff provides URLs for HolidayCheck, TripAdvisor, Google, etc. in Settings. A background job scrapes or uses available APIs to pull reviews. If the platform reviewer name does not match any guest, staff can manually link to a Guest record. • Complaint book OCR: accept a photo upload, run through an OCR service (Azure Vision or Tesseract), extract text, auto-detect language, translate to Turkish if foreign. Pre-fill complaint form with extracted text. Staff can edit before saving. • Guest birthday reminders: BullMQ job runs daily, finds guests with birthday tomorrow or today, sends personalized message via SMS or email. • Blacklist check: on every new reservation creation, check if the guest's tcId or passportNo is on the tenant's blacklist. If yes, show a blocking warning with the reason.

5.9 Reporting Module

| All Required Reports |
| --- |
| Report Name | Data Source | Format |
| Daily cash summary | Transactions (all payment methods) | Screen + PDF |
| Reservation collections | ReservationPayment | Screen + Excel |
| Occupancy rate (daily/weekly/monthly/seasonal) | Reservation | Screen + Excel |
| RevPAR & ADR | Reservation + Room count | Screen |
| Channel distribution | Reservation (agencyId / direct) | Screen + Excel |
| Year-over-year comparison | Reservation | Screen |
| Agency commissions & revenue share | Agency + Reservation | Screen + Excel |
| Guest acquisition cost | Agency commissions + ad spend (manual entry) + HR cost (sales dept) | Screen + Excel |
| Per-guest / per-room profitability | Revenue - (food cost + energy cost + staff cost per person) | Screen |
| Warehouse stock movement | Invoice + Transfer | Screen + Excel |
| Staff cost by department | Payroll + SGK | Screen + Excel |
| Upcoming payables & receivables | Transaction + Payroll | Screen |
| Refund analysis (avg resolution time, reason categories) | Refund | Screen + Excel |
| Unresolved faults report | FaultReport (CANNOT_FIX) | Screen + Excel |
| HK daily report | HKTask + HKPhoto | PDF emailed |
| Preventive maintenance schedule | PreventiveMaintenance | Screen + PDF |
| Price audit report | Reservation vs formula | Excel |
| CRM satisfaction overview | Survey + ExternalReview | Screen |
| Yield management (occupancy vs price over time) | Reservation + PriceCalendar | Screen (chart) |

6. MULTI-TENANCY IMPLEMENTATION

| Concern | Implementation |
| --- | --- |
| Tenant identification | Every API request resolves tenantId from the Clerk organization ID. Helper: lib/auth/getTenantId(clerkOrgId). Store in request context. |
| Data isolation | All repository functions receive tenantId as the first argument and always include WHERE tenantId = $1. No exceptions. |
| Module access control | Middleware checks Tenant.activeModules before routing to any module router. Return 403 if module not active for tenant. |
| Tenant onboarding | When a new Clerk organization is created (webhook), create a Tenant row with a default set of activeModules. Trigger a setup wizard on first login. |
| Tenant settings | A Settings table stores per-tenant config (no-show policy, HK report time, SGK rates, survey gate toggle, etc.). Always loaded into request context. |
| Super admin | A separate SUPERADMIN role (Clerk metadata) can access all tenants for support purposes. Build a /admin panel scoped to this role. |

7. EXTERNAL INTEGRATIONS

7.1 GIB E-Invoice / E-Dispatch

• Use a Turkish e-invoice integration middleware library (do not implement raw GIB XML/SOAP).

• Implement an adapter pattern: GIBAdapter interface with methods: sendInvoice, getInboxInvoices, getStatus.

• Store gibEnvelopeId on every invoice. Poll status via BullMQ job every 30 minutes for pending invoices.

• Barcode scanning: accept input from a USB barcode reader (standard keyboard input on a focused input field). On scan, look up StockItem by barcode and add to current invoice/request form.

7.2 Jandarma KBS (Identity Notification System)

• Integrate via the official e-Government API gateway or an approved intermediary service.

• Guest check-in notification: triggered as a BullMQ job 5 minutes after checkIn is recorded.

• Employee entry/exit: triggered immediately on shift start/end record.

• Store notification status and response code on each Reservation / Shift record.

• Failed notifications must be retried (max 3 times with exponential backoff) and logged.

7.3 Virtual POS (Sanal POS)

• Build a VirtualPOSAdapter interface: { charge(amount, cardToken, orderId), refund(transactionId, amount), getStatus(orderId) }

• Implement one concrete adapter per bank. Start with at minimum: Garanti BBVA (Paycore), İşbank (Sanalpos), Yapı Kredi (Posnet).

• Payment link flow: POST /api/payment/[token] renders a Next.js page with 3D Secure redirect. On callback, update ReservationPayment record and redirect to success/fail page.

• Never store raw card numbers. Only store bank transaction IDs.

7.4 SMS / WhatsApp (Netgsm)

• Use Netgsm HTTP API for SMS. For WhatsApp, use Netgsm's WhatsApp Business API integration.

• All outbound messages go through a MessageService that queues via BullMQ (never send synchronously in a request handler).

• Message templates: stored in DB per tenant (customizable). Variables: {guestName}, {checkInDate}, {signatureLink}, {paymentLink}, etc.

7.5 OCR for Complaint Book

• Use Azure Cognitive Services (Computer Vision Read API) or Google Vision API for photo-to-text.

• Language detection + translation: use Azure Translator or DeepL API.

• OCR result is always editable by staff before saving — it is a suggestion, not a final value.

8. AUTHENTICATION & AUTHORIZATION

8.1 Clerk Setup

• One Clerk Application for the entire SaaS platform.

• Each hotel = one Clerk Organization. Users are members of their hotel's organization.

• Clerk Organization metadata stores: tenantId (our DB), plan, activeModules (mirror of DB for quick JWT access).

• Use Clerk's built-in roles within organizations: admin, manager, staff. Map to our Role enum in User table.

8.2 Permission Matrix

| Action | OWNER | MANAGER | ACCOUNTING | HR_STAFF | HK_STAFF | TECHNICIAN |
| --- | --- | --- | --- | --- | --- | --- |
| View all modules | ✓ | ✓ | – | – | – | – |
| Manage tenant settings | ✓ | – | – | – | – | – |
| Create / cancel reservation | ✓ | ✓ | – | – | – | – |
| Process payments | ✓ | ✓ | ✓ | – | – | – |
| Manage invoices & stock | ✓ | ✓ | ✓ | – | – | – |
| Manage payroll & HR | ✓ | ✓ | – | ✓ | – | – |
| HK task management | ✓ | ✓ | – | – | ✓ | – |
| Fault reports | ✓ | ✓ | – | – | ✓ | ✓ |
| View all reports | ✓ | ✓ | – | – | – | – |
| Super admin panel | SUPERADMIN only | – | – | – | – | – |

9. BACKGROUND JOBS (BullMQ)

| Job Name | Trigger | Action |
| --- | --- | --- |
| kbs.notifyGuest | After checkIn recorded (+5 min delay) | Send Jandarma KBS notification for guest |
| kbs.notifyEmployee | On shift start/end | Send Jandarma KBS notification for employee |
| hk.dailyReport | Cron: tenant-configurable time (default 09:00) | Generate and email HK daily report |
| hk.commonAreaSchedule | Cron: 06:00 daily | Create pending tasks for overdue common areas |
| maintenance.warrantyAlert | Cron: 08:00 daily | Alert for equipment with warranty expiring in 30 days |
| maintenance.serviceAlert | Cron: 08:00 daily | Alert for equipment due for service in 7 days |
| hr.trainingExpiry | Cron: 08:00 daily | Alert for certifications expiring in 30 days |
| hr.birthdayAlert | Cron: 07:00 daily | Send birthday messages to guests |
| sales.paymentLink.expire | After link creation (+48h delay) | Mark payment link as expired |
| accounting.gibStatus | Cron: every 30 min | Check GIB status for pending e-invoices |
| message.send | On enqueue (immediate) | Send SMS/WhatsApp/email via provider API |
| report.generate | On demand (user triggered) | Heavy report generation, result stored in S3 + notified |

10. PHASED DEVELOPMENT ROADMAP

💡 Note: Build phases in strict order. Do not start Phase 2 until Phase 1 is fully tested. Each phase ends with a working, deployable product.

Phase 1: Foundation (Weeks 1–4)

Goal: A working multi-tenant app skeleton where a hotel can log in, configure rooms, and create a reservation with price calculation. ☐ Repo setup: Next.js 14 App Router + TypeScript + Tailwind + shadcn/ui + Prisma + PostgreSQL ☐ Clerk integration: org-based multi-tenancy, user sync webhook, role mapping ☐ Tenant onboarding flow: create org → create Tenant row → setup wizard (hotel name, room types, rooms) ☐ Core DB schema: Tenant, User, Room, RoomType, Guest, Reservation, AuditLog ☐ Reservation module: full CRUD, price calculation, reservation list with filters ☐ Room status management: CLEAN / DIRTY / FAULTY / DND with fault detail ☐ Guest module: create, search, profile with reservation history ☐ Audit log middleware: auto-log all mutations via Prisma middleware ☐ Basic dashboard: occupancy summary, today's arrivals/departures

Phase 2: Payments & Agency (Weeks 5–7)

Goal: Hotels can collect payments, generate payment links, and manage agency pricing. ☐ Virtual POS adapter interface + first bank implementation (Garanti BBVA) ☐ Payment link generation and 3D Secure callback flow ☐ Manual payment recording (cash, wire, physical POS) ☐ Refund management with dual-date tracking ☐ Agency module: CRUD, commission/discount/kickback config ☐ Price calendar: date-range pricing, multiplier matrix ☐ Price preview endpoint (used in reservation creation) ☐ Electronic signature: link generation, signing page, storage ☐ WhatsApp/SMS/email sending via Netgsm (payment links, signature links)

Phase 3: Operations (Weeks 8–12)

Goal: Full operational modules: HK, Maintenance, F&B basics. ☐ HK module: task creation, assignment, photo upload, completion with photo count validation ☐ HK common area scheduling (BullMQ daily cron) ☐ HK daily report generation and email delivery ☐ Lost & found module ☐ Linen tracking ☐ Maintenance module: fault reports (full CRUD, priority, cannot-fix workflow) ☐ Equipment registry with warranty tracking ☐ Preventive maintenance scheduling ☐ External service firm registry and visit log ☐ F&B: menu management, allergen tagging, auto-name-tag generation ☐ KBS integration: guests (check-in) and employees

Phase 4: Accounting & HR (Weeks 13–18)

Goal: Full accounting and HR modules. Most complex phase — allocate extra time. ☐ Stock item management with barcode support ☐ Warehouse hierarchy (main + department + sub) ☐ Purchase and sale invoice management ☐ GIB e-invoice integration (inbox sync + outbox send) ☐ Department request workflow (PENDING → APPROVED/REJECTED/MODIFIED) ☐ Inter-warehouse transfer slips ☐ Fixed asset register with depreciation ☐ Cash account management and transaction ledger ☐ VAT summary report ☐ HR: employee lifecycle, duplicate detection ☐ Shift management with conflict detection ☐ Leave request workflow ☐ Payroll calculation engine (configurable SGK/tax rates) ☐ Payslip PDF generation ☐ Discipline records and training/certificate tracking

Phase 5: CRM, Reporting & Design (Weeks 19–23)

Goal: Guest intelligence, all reports, document designer. ☐ Checkout survey gate (blocking + bypassable) ☐ External review import (link-based, manual linking to guests) ☐ Complaint book: photo upload → OCR → translate → pre-fill ☐ Guest segmentation (VIP, first-timer, loyal) ☐ Guest blacklist with reservation blocking ☐ Birthday/special day reminders (BullMQ cron) ☐ All 19 reports from Section 5.9 (screen views) ☐ Excel / PDF export for all reports ☐ Yield management chart (occupancy vs price trend) ☐ Document designer: invoice, payslip, contract, HK report, name tag templates ☐ Price audit report with Excel export ☐ Marketing export (Facebook/Google compatible CSV)

Phase 6: Polish, Security & Launch (Weeks 24–26)

Goal: Production-ready: hardened, tested, documented. ☐ End-to-end tests (Playwright) for all critical flows ☐ Unit tests (Vitest) for all service and calculation functions ☐ Performance: add database indexes on all foreign keys and filter columns ☐ Rate limiting on all API routes (Upstash Redis) ☐ KVKK compliance audit: consent flags, data export, right-to-erasure endpoint ☐ Super admin panel: tenant list, module toggle, impersonation ☐ Billing integration (Stripe or Iyzico) for module subscription management ☐ Onboarding documentation for hotel staff ☐ CI/CD pipeline: GitHub Actions → Vercel + Railway ☐ Monitoring: Sentry for errors, Axiom or Grafana for logs

11. CODING CONVENTIONS FOR CLAUDE CODE

| Convention | Rule |
| --- | --- |
| File naming | kebab-case for files and folders. e.g. reservation-service.ts |
| Function naming | camelCase. Service functions: verb + noun. e.g. createReservation, calculatePrice |
| Error handling | Never use try/catch in route handlers. Use a global tRPC error formatter. Throw TRPCError with appropriate code (BAD_REQUEST, NOT_FOUND, FORBIDDEN). |
| Validation | All input validated with Zod schemas defined in types.ts of each module. Share schemas between client and server. |
| Money | Always store as integer (kuruş). Never use float for money. Use a formatCurrency(kuruş: number): string utility for display. |
| Dates | Store all dates as UTC in PostgreSQL. Use Day.js for manipulation. Display in Europe/Istanbul timezone. |
| Tenant context | Every tRPC procedure must call ctx.requireTenant() at the top. This throws UNAUTHORIZED if tenantId is missing. |
| Database queries | All in repository.ts files. No raw SQL in service or router files. Use Prisma's typed query builder. |
| Logging | Use a structured logger (Pino). Log every mutation with tenantId, userId, action, entityId. Never log PII (TC ID, passport, full name) in production logs. |
| Environment variables | All secrets in .env.local (never committed). Documented in .env.example with placeholder values. |
| Comments | Write comments for why, not what. Business rule comments (e.g. // SGK rate per 2024 regulation) are mandatory on all financial calculations. |
| Translations | All user-facing strings in /messages/tr.json. Use next-intl. No hardcoded Turkish text in component files. |

12. FIRST COMMAND TO CLAUDE CODE

When handing this document to Claude Code, start with the following prompt:

Read this entire roadmap document before writing any code. Then implement Phase 1 in full: 1. Initialize the Next.js 14 monorepo with TypeScript, Tailwind, shadcn/ui, Prisma, PostgreSQL. 2. Set up Clerk with organization-based multi-tenancy. 3. Create the Prisma schema for Phase 1 tables (Section 4). 4. Implement the Reservation module (router, service, repository, types). 5. Build the reservation list and create/edit pages following the folder structure in Section 3. 6. Follow all conventions in Section 11 throughout.

13. CLAUDE.md & PROGRESS TRACKING

This section defines how Claude Code must manage its own memory and track progress across sessions. Follow these rules without exception.

13.1 CLAUDE.md — Setup Instructions

When you first initialize the project repository, create a file called CLAUDE.md in the root of the repository. This file is your persistent memory across sessions. It must always exist and always be up to date. CLAUDE.md must contain the following sections: • PROJECT OVERVIEW: one-paragraph summary of what HotelOS is, the stack (Next.js, TypeScript, PostgreSQL, Prisma, Clerk, BullMQ), and the architecture (modular monolith, multi-tenant, SaaS). • ARCHITECTURAL RULES: the non-negotiable rules from Section 11 of the roadmap — money as integers, UTC dates, tenantId on every query, no cross-module DB access, Zod validation on all inputs, structured logging, no PII in logs. • MODULE LIST: all 10 modules with one-line description each (Reservation, HK, Maintenance, F&B, Accounting, HR, Sales, Agency, CRM, Reporting). • INTEGRATION SUMMARY: GIB (e-invoice), Jandarma KBS, Virtual POS (adapter pattern), Netgsm (SMS/WhatsApp), OCR (Azure Vision). • CURRENT PHASE: which phase is currently active (e.g. Phase 1 — Foundation). • PROGRESS TRACKER: the full task checklist from Section 10, with each item marked as ☐ (not started), ⚙ (in progress), or ✓ (done). Keep CLAUDE.md concise. It is a quick-reference, not a full specification. The full spec is this roadmap document.

13.2 The Two Mandatory Rules Per Prompt

| Rule | When | What to do |
| --- | --- | --- |
| RULE 1 — Check before starting | At the very beginning of every prompt, before writing a single line of code | Open CLAUDE.md. Read the PROGRESS TRACKER section. Identify the current phase and the next uncompleted task. If the requested task conflicts with the current phase order, flag it to the user and ask for confirmation before proceeding. |
| RULE 2 — Mark after completing | At the very end of every prompt, after all code is written, tested, and committed | Open CLAUDE.md. Find every task that was completed in this session. Change its marker from ☐ or ⚙ to ✓. If a task is partially done, mark it ⚙. Update CURRENT PHASE if the phase changed. Save the file and include it in the same commit. |

💡 Note: These two rules are not optional. Skipping RULE 1 risks building out-of-order. Skipping RULE 2 causes the next session to lose track of what was done. Treat CLAUDE.md like a surgeon treats a pre-op checklist.

13.3 CLAUDE.md Template

Create this exact file at project root on first run. Replace placeholder values as work progresses.

# CLAUDE.md — HotelOS Project Memory

## Project Overview

HotelOS is a multi-tenant SaaS hotel management platform built with Next.js 14

(App Router), TypeScript, Tailwind CSS, shadcn/ui, tRPC, Prisma, and PostgreSQL.

Authentication via Clerk (org-per-tenant). Background jobs via BullMQ + Redis.

Architecture: modular monolith designed for future microservice extraction.

Deployment: Vercel (frontend) + Railway (DB/workers).

## Architectural Rules (Non-Negotiable)

- All money stored as integers in kurus (TRY cents). Use formatCurrency() for display.

- All dates stored as UTC. Display in Europe/Istanbul timezone using Day.js.

- Every repository function receives tenantId as first arg. Always filter by it.

- Modules never import each other's repository files. Use module router interfaces only.

- All inputs validated with Zod. Schemas defined in module/types.ts, shared client+server.

- Every mutation logged to AuditLog via Prisma middleware (tenantId, userId, entity, diff).

- Never log PII (TC ID, passport, full name, card data) in production logs.

- Every tRPC procedure calls ctx.requireTenant() as first line.

- No raw SQL. Prisma query builder only in repository.ts files.

## Modules

1. Reservation   — rooms, guests, bookings, check-in/out, e-signature

2. Housekeeping  — room/area cleaning tasks, photos, checklists, lost & found

3. Maintenance   — fault reports, equipment, preventive maintenance

4. F&B           — menus, allergens, recipes, food cost, name tags

5. Accounting    — stock, invoices (GIB), warehouse, payables, cash flow

6. HR            — employees, shifts, leave, payroll, training

7. Sales         — virtual POS, payment links, refunds, packages, campaigns

8. Agency        — contracts, pricing calendar, multipliers, kickback, audit

9. CRM           — surveys, reviews, complaints, blacklist, segmentation

10. Reporting    — all 19 reports (screen + Excel/PDF export)

## Integrations

- GIB e-invoice/e-dispatch: adapter in lib/integrations/gib/

- Jandarma KBS: adapter in lib/integrations/jandarma/

- Virtual POS: VirtualPOSAdapter interface, one file per bank in lib/integrations/pos/

- Netgsm SMS/WhatsApp: adapter in lib/integrations/sms/

- OCR (complaint book): Azure Vision or Google Vision in lib/integrations/ocr/

## Current Phase

Phase 1 — Foundation (in progress)

## Progress Tracker

### Phase 1 — Foundation

☐ Repo setup: Next.js 14 + TypeScript + Tailwind + shadcn/ui + Prisma + PostgreSQL

☐ Clerk integration: org-based multi-tenancy, user sync webhook, role mapping

☐ Tenant onboarding flow: create org → Tenant row → setup wizard

☐ Core DB schema: Tenant, User, Room, RoomType, Guest, Reservation, AuditLog

☐ Reservation module: full CRUD, price calculation, list with filters

☐ Room status management: CLEAN / DIRTY / FAULTY / DND with fault detail

☐ Guest module: create, search, profile with reservation history

☐ Audit log middleware: auto-log all mutations via Prisma middleware

☐ Basic dashboard: occupancy summary, today's arrivals/departures

### Phase 2 — Payments & Agency

☐ Virtual POS adapter interface + Garanti BBVA implementation

☐ Payment link generation and 3D Secure callback flow

☐ Manual payment recording (cash, wire, physical POS)

☐ Refund management with dual-date tracking

☐ Agency module: CRUD, commission/discount/kickback config

☐ Price calendar: date-range pricing, multiplier matrix

☐ Price preview endpoint

☐ Electronic signature: link generation, signing page, storage

☐ WhatsApp/SMS/email sending via Netgsm

### Phase 3 — Operations

☐ HK module: task creation, assignment, photo upload, completion validation

☐ HK common area scheduling (BullMQ daily cron)

☐ HK daily report generation and email delivery

☐ Lost & found module

☐ Linen tracking

☐ Maintenance module: fault reports (full CRUD, priority, cannot-fix workflow)

☐ Equipment registry with warranty tracking

☐ Preventive maintenance scheduling

☐ External service firm registry and visit log

☐ F&B: menu management, allergen tagging, auto-name-tag generation

☐ KBS integration: guests (check-in) and employees

### Phase 4 — Accounting & HR

☐ Stock item management with barcode support

☐ Warehouse hierarchy (main + department + sub)

☐ Purchase and sale invoice management

☐ GIB e-invoice integration (inbox sync + outbox send)

☐ Department request workflow

☐ Inter-warehouse transfer slips

☐ Fixed asset register with depreciation

☐ Cash account management and transaction ledger

☐ VAT summary report

☐ HR: employee lifecycle, duplicate detection

☐ Shift management with conflict detection

☐ Leave request workflow

☐ Payroll calculation engine

☐ Payslip PDF generation

☐ Discipline records and training/certificate tracking

### Phase 5 — CRM, Reporting & Design

☐ Checkout survey gate

☐ External review import

☐ Complaint book: photo → OCR → translate → pre-fill

☐ Guest segmentation

☐ Guest blacklist with reservation blocking

☐ Birthday/special day reminders

☐ All 19 reports (screen views)

☐ Excel / PDF export for all reports

☐ Yield management chart

☐ Document designer (invoice, payslip, contract, HK report, name tag)

☐ Price audit report with Excel export

☐ Marketing export (Facebook/Google CSV)

### Phase 6 — Polish, Security & Launch

☐ End-to-end tests (Playwright) for all critical flows

☐ Unit tests (Vitest) for all service and calculation functions

☐ Database indexes on all FK and filter columns

☐ Rate limiting on all API routes (Upstash Redis)

☐ KVKK compliance audit

☐ Super admin panel

☐ Billing integration (Stripe or Iyzico)

☐ Onboarding documentation

☐ CI/CD pipeline: GitHub Actions → Vercel + Railway

☐ Monitoring: Sentry + Axiom/Grafana

13.4 Workflow Summary for Claude Code

| Step | Action |
| --- | --- |
| Every prompt — Step 1 | Read CLAUDE.md → check PROGRESS TRACKER → confirm what is done and what is next before touching any code. |
| Every prompt — Step 2 | Do the work: write code, run tests, fix errors. |
| Every prompt — Step 3 | Update CLAUDE.md: mark completed tasks ✓, partial tasks ⚙, update CURRENT PHASE if needed. |
| Every prompt — Step 4 | Commit all code changes AND the updated CLAUDE.md in the same git commit. Commit message format: 'phase-N: short description of what was done'. |
| Starting a new phase | Update the CURRENT PHASE line in CLAUDE.md. Add a dated note: '## Phase N started: YYYY-MM-DD'. |
| If asked to do something out of order | Flag it: 'This task belongs to Phase N but Phase M is current. Shall I proceed anyway or complete Phase M first?' Wait for confirmation. |
| If CLAUDE.md is missing | Stop. Do not write any code. Recreate CLAUDE.md from the template in Section 13.3 of the roadmap, then proceed. |

End of Document  ·  HotelOS Development Roadmap v1.0